|  |  |  |  |
| --- | --- | --- | --- |
| # | Phase Modules | Delivery Time | Price |
| 1 | - User Registration For Clients  - Secure User Authentication  - Separate Dashboard For Admin, Customer & Executor (Frontend)  - User Permissions (For Accessing Modules) (Admin) | 10 Days | 450$ |
| 2 | -Upload Documents  -Report of How often the Documents Have Been Reviewed  - Record Liabilities & Information  - Record Assets  - Record Passwords & Social Media Accounts  -Report of Networth | 14 Days | 540$ |
| 3 | -Secure Messaging System  -Place to Leave Comments & Messages  -System to grant access to executors  - Activate & Deactivate Accounts (Admin)  - Main Website with Social Media Accounts Attachment | 14 Days | 540$ |
| 4 | -Stripe Integration For Subscription Model & Free Trial  -Affiliate Marketing (Earn By Invite) | 16 Days | 600$ |
|  |  | 54 Days | 2130 $ |